# Group Status report

Group: **A4 – C--**

Members: **Noah Moss, Sarah Higgens, Xinyi Lyu, Zack Neefe, Michael Serino**

Last Up date: **April 16, 2018**

|  |
| --- |
| Report as May 7, 2018 by Sarah Higgens  Michael: Clean up the database, practice presentation  Noah: Clean up class diagram, practice presentation  Sarah: Double check all work to make sure everything was covered, practice presentation  Xinyi: double check that all tests are working and covered, practice presentation  Zack: double check that all tests are working and covered, practice presentation |
| Report as April 30, 2018 by Sarah Higgens  Michael: Update the readme.txt, look for bugs we may have missed, make sure code follows the programming ground rules  Noah: Make sure all the code is being tested, Fill out the Test coverage report, make sure code follows the  programming ground rules  Sarah: Fine tune the GUI, make sure code follows the programming ground rules  Xinyi: Make sure all the code is being tested, Fill out the Test coverage report, make sure code follows the  programming ground rules  Zack: update the storybook, look for bugs we may have missed, make sure code follows the programming  ground rules |
| Report as April 23, 2018 by Xinyi Lyu  Group accomplishments for current week:   * Report car by customer and admin works. * Finish the purchase car. * Refine the search page, make car images while searching. * Finish review the rental before commiting   Goals for upcoming week:   * Finish updating all the documents for release 3. * Redo and undo add vehicle   Issues:   * We decide to give up customer’s credits part, since we have already had other functionalities to decide the customers’ fee and whether the customers are trustful. |
| Report as April 16, 2018 by Xinyi Lyu  Group accomplishments for current week:   * Finish the function of Blacklist, customer is in blacklist cannot rent. * Modify the GUI to make user easier to use. * Implement the purchase car. * Add customers’ credits to determine whether the customer is able to purchase. * Add report car functionalities to system.   Goals for upcoming week:   * Continue working on purchase car. * Continue working on customer’s credits. * Start reporting crash car. * Finish report car functionalities.   Issues:   * None. |

|  |
| --- |
| Report as of April 9, 2018 by Xinyi Lyu  Group accomplishments for current week:   * Add Blacklist functionality to system. * The GUI has been changed to reach the requirement. * Write the credit of each customer.   Goals for upcoming week:   * Finish all the functions of blacklist. * Continue working on customer’s credits * Finish applying fees of a rental * Continue working on refine GUI   Issues:   * None. |
| Report as of March 31, 2018 by Zack Neefe  Group accomplishments for current week:   * Functionality previously held in DBObject is now located in DBControl * The GUI has been updated to look much better * Search filters now work properly with the vehicle objects in the database   Goals for upcoming week:   * Finish updating all of the documents for the release * Prepare for and begin working on Release 3   Issues:   * None. |

|  |
| --- |
| Report as of March 17, 2018 by Zack Neefe  Group accomplishments for current week:   * Search filter algorithm was started * Started converting DBObject to DBControl * Worked on creating a better-looking GUI design and cleaned up the current GUI * Made the test files match up completely with the actual code files   Goals for upcoming week:   * Finish making the DBControl class * Continue working on the new GUI design * Finish the search filter algorithm spike   Issues:   * Multiple team members have caught some sickness and have had to miss meetings. We will need to meet more in the coming weeks to make up for lost time. |
| Report as of March 10, 2018 by Zack Neefe  Group accomplishments for current week:   * Storybook was updated to match with the current system. * All programming pairs/teams met to discuss code functionality. * Code was cleaned up during the group discussion. * Stories for release 1 were finalized.   Goals for upcoming week:   * Change data class DBObject to the control class DBControl * Modify the database interaction so that the search can be filtered * Finish up the rental process so that the rental is saved to the customer.   Issues:   * None. |
| Report as of March 3, 2018 by Michael Serino  Group accomplishments for current week:   * The Specify pick up/drop off stories have full implementation. * The determine cost story was finished up. * The select car story is implemented. * The add Car/ and create user stories were finished. * The return car story was implemented.   Group goals for upcoming week:   * Finish updating story book. * Clean up code. * Run through any misunderstood code. * Finish up pay for rental story.   Issues:   * Some stories had been partially implemented because of dependencies between functions. |
| Report as of February 24, 2018 by Michael Serino  Group accomplishments for current week:   * Barebones UI has been implemented. * Database has been set up, and the controller is in the works. * The Create car/user stories have been started.   Group goals for upcoming week:   * Get the database controller fully functioning. * Get the add Car/User stories finished. * Update Jira on program progress.   Issues:   * Problem with a mismatch in the query for adding a customer. |
| Report as of February 17, 2018 by Michael Serino  Group accomplishments for current week:   * Made a spike for the database, learned about Microsoft access and .net. * The User, Customer, Vehicle classes were made with simple attributes * Set up Jira with user stories.   Group goals for upcoming week:   * Get a basic data base up in running with Microsoft access. * Finish the Classes, and their attributes. * Update Jira on program progress. * Get the three databases up.   Issues:   * Getting Access to work with Visual Studio. |